|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| **PROJECT / GROUP NAME** | **Group 14** | | | |
| **Start Date** | 2024.04.08 | **Finish Date** | 2024.07.01 | |
| **Aim /**  **Objective** | Backend implementation and deployment: Carry out code development in parallel, and implement back-end functions and interfaces based on project design documents and architecture design. Design and implement back-end code structure based on project architecture and entity relationships to ensure code readability and high performance. Connect architecture design and front-end development to ensure interface consistency. | | | |
| **Work package**  **Manager** | Liu Huiyang | | | |
| **Contributors to this package** | Sun Ruotong  Liu Xinran  Wang Shizheng  Qi Te  Zhang Juncheng | | | |
| **Description /**  **Activities** | Task 5.1 Implement interface   * 5.1.1 Design backend routing paths * 5.1.2 Complete the back-end request api according to the interface   Task 5.2 Handle database operations   * 5.1.1 Check and test whether relational database tables meet back-end usage requirements * 5.1.2 Establish an appropriate connection with the database and encapsulate basic operations such as addition, deletion, modification, and query   Task 5.3 Implement all classes   * 5.3.1 Establish corresponding simple class diagrams based on the ER diagram and functional description given in the architectural design * 5.3.2 Implement code according to the designed class diagram * 5.3.3 Maintain high cohesion and low coupling of class implementation while maintaining code readability and scalability   Task 5.4 Optimize completed code   * 5.1.1 Some code may need to be refactored   Task 5.5 Joint debugging of front-end and back-end   * 5.5.1 Accept errors reported by testers and analyze whether they are back-end code problems * 5.5.2 Assist with frontend staff to fix bugs | | | |
| **Milestones** |  | | | Week |
| M 5.1 Normally around week 4/5  M 5.2 Normally around week 6/7  M 5.3 Normally for Interim report (week 9): What can the overall application do now? How has this work package contributed so far?  M 5.4 Normally around week 11  M 5.5 Normally around week 13  M 5.6 Final Release | | | **x**  **x**  **x**  **x**  **x**  **x** |
| **Deliverables** |  | | | Week |
| D 5.1 These are deliverables – deliverables are normally pieces of code (complete) that are integrated into the overall project  D 5.2 Normally deliverables coincide (happen at the same time) with milestones, but not every milestone has to have a deliverable. For instance, if a milestone is testing a work package code, there may be no deliverable. However if a milestone involves integrating a work package code with the overall project, that would be a deliverable. | | | **x**  **x** |